How We Take a Language Live

MobiCova Health — AI Health Buddy localisation lifecycle Prepared by: MobiCova Health · Date: 19 June 2026

## The idea in one line

Review once, load once, flip a switch. Because the platform was built to be multilingual, each new language is content + sign-off, not new software.

## Two things get approved

- The health corpus (24 English passages the Buddy answers from). Reviewed once by a GP/clinician — it covers every language, because the Buddy translates these passages into each language as it answers.

- Each language’s Seed Kit — the fixed wording, the clinical glossary, and the safety material (trigger words + reply messages). Reviewed per language by a native-speaker translator, a native-speaker clinician, and a lawyer.

## The lifecycle (per language)

| Stage | What happens | Who |
| --- | --- | --- |
| 1. Draft | MobiCova supplies the Seed Kit (draft to correct, not start blank) | MobiCova |
| 2. Translate | Native translator completes the glossary, wording and safety drafts | Translator |
| 3. Clinical sign-off | Clinician approves the corpus + the safety sections; lawyer approves consent wording | Clinician / Legal |
| 4. Load | MobiCova loads the approved text into the app (UI strings, channel text, safety trigger words, safety replies) | MobiCova |
| 5. Verify | Build + automated safety sweep (the language and English together) + spot-check of Buddy answers and SMS/USSD length | MobiCova |
| 6. Enable | The language is switched on; it appears in the in-app Language menu | MobiCova / ops |
| 7. Watch | Monitor the safety logs for that language; optional soft-launch to a small group first | MobiCova |

## What “live” looks like

Once enabled, a member sees a Language selector. Choosing the language: - switches the interface into that language, and - makes the Health Buddy answer in that language, with English remaining a safe fallback for anything not yet translated.

## Built-in safeguards (every language)

- A cry for help is caught in every language. A deterministic safety layer runs before any AI answer; if someone expresses crisis, emergency or distress — in that language or in English — they are routed to Nigerian helplines and 112, not given a health answer. This is verified by an automated test for each language before go-live.

- Grounded answers only. The Buddy answers only from the clinician-reviewed corpus; it does not invent medical facts.

- No half-translated launch. A language appears to members only after its content is signed off and switched on.

## Sequence

Languages go live one at a time, each as it is ready — not all at the end:

Nigerian Pidgin → Hausa → Yoruba → Igbo

Typical time from a signed-off Seed Kit to live is short, because the engineering is already done; the pace is set by translator and clinician availability.

MobiCova Health — trusted health information, in the languages Nigerians actually speak.