Telemedicine Communications — Plan & Test Strategy

Prepared by: MobiCova Health · Date: [date] Scope: Live member ↔ doctor connections — video calls, voice (phone) calls, and WhatsApp — and how to build and test them before onboarding real doctors.

## 1. Executive summary

MobiCova already lets members book consultations and routes them to providers, but it does not yet connect a member and a doctor in a live call. This plan sets out how to add three real-time channels — video, voice and WhatsApp — which providers to use, how they fit the existing platform, the indicative costs, and a test strategy that works without any real doctors (using demo accounts and our own devices).

Recommendation: build video first (fully testable today, no telco approvals), then voice, then WhatsApp.

## 2. Where we are today

- Consultations are booked — a record with mode (video/voice), channel, scheduled time, doctor name and status. There is a provider portal and a member portal.

- There is no live connection — the member’s call screen previews their own camera but does not connect to a doctor; there is no signalling/relay.

- No calling provider is integrated (Africa’s Talking is used only for USSD intake).

So the work is to plug a real-time communications provider into the existing booking + portal flow.

## 3. The three channels

### 3a. Video calls (recommended first)

WebRTC video through a provider that creates a private “room” per consultation.

- How it works: member books → at call time, MobiCova asks the provider to create a room and issues each side a join token → member and doctor open the consultation and join the same room (camera + mic).

- Providers: Daily.co (easiest — prebuilt UI + simple API, generous free tier) or LiveKit (open-source, cheaper at scale, can self-host). Avoid Twilio Video — being discontinued.

- Fits: extends the existing consultation; adds a “room” reference + Join buttons in the member and provider portals.

- Testable today: two browser tabs (member + demo doctor) — no real doctors, no phone numbers, no cost.

### 3b. Voice / phone calls

PSTN calling with number masking so neither party sees the other’s real number.

- How it works: member taps “Call doctor” → MobiCova’s provider rings the member and the doctor and bridges them through a MobiCova number.

- Providers: Africa’s Talking (Nigeria-native — we already use it for USSD) or Twilio. Both support masked calls and call logs/recording.

- Alternative: app-to-app VoIP voice via the same WebRTC provider (free, no phone numbers) — but both parties must be in the app.

- Testable with: your own two phones (member + doctor) on the provider’s account.

### 3c. WhatsApp

Messaging (and, increasingly, calling) via the Meta WhatsApp Business API already being provisioned for the Health Buddy/intake.

- How it works: a member messages the MobiCova WhatsApp number; the platform routes the conversation to an available doctor through a shared “agent” inbox. Note: WhatsApp Business is member ↔ business, then routed to a doctor — not member ↔ a doctor’s personal WhatsApp.

- Calling: WhatsApp voice/video calling via the Business API is newer/limited; for reliable video use the video provider (3a) and use WhatsApp for chat + scheduling.

- Testable with: the WhatsApp sandbox + your own number.

## 4. Provider options & indicative costs

Planning-grade estimates — confirm against live rates.

| Channel | Recommended | Indicative cost | Notes |
| --- | --- | --- | --- |
| Video | Daily.co | Free tier (~10k participant-min/mo), then ~$0.004/participant-min | Fastest to build & test; prebuilt UI |
| Video (alt) | LiveKit | ~$0.003/participant-min (cloud) or self-host | Cheaper at scale, more setup |
| Voice | Africa’s Talking | ~₦ per minute (local rates) + number rental | Nigeria-native; masking + recording |
| Voice (alt) | Twilio | ~$0.013–0.02/min + ~$1–2/mo per number | Global, mature |
| WhatsApp | Meta Cloud API | Per-conversation pricing (service/utility), ~$0.003–0.03 | Plus the provisioning lead time already flagged |

A 15-minute 2-person video consult on Daily ≈ ~$0.12; the same as a masked voice call ≈ a few naira/minute.

## 5. Safety, quality & compliance

Live health interactions are sensitive — these are built in from day one:

- Doctor verification — only verified, MDCN-registered clinicians can take calls (provider onboarding gate).

- Encryption — WebRTC media and provider transport are encrypted in transit.

- Number privacy — voice uses masked numbers so members and doctors never see each other’s real number.

- Consent & recording — calls are not recorded by default; if ever recorded, explicit consent is captured first (NDPR).

- Not for emergencies — clear in-call disclaimer; emergencies route to 112 / nearest hospital.

- Audit — every call/consultation is logged (who, when, duration, channel) without storing call content.

- Data protection — aligned with the Nigeria Data Protection Act / NDPR (see Privacy Policy).

## 6. Testing without real doctors

The whole flow is testable with demo accounts and our own devices:

Set-up: create one or more demo doctor accounts in the provider portal, and a demo member.

| Channel | How to test | Needs |
| --- | --- | --- |
| Video | Open the consultation in two browser tabs — member in one, demo doctor in the other — both Join. Verify two-way audio/video. | A free Daily API key only |
| Voice | “Call doctor” rings your two phones (member + doctor) and bridges them; verify masking + call log. | Africa’s Talking account + a voice number + small credit |
| WhatsApp | Message the sandbox number as a “member”; act as the doctor in the agent inbox. | WhatsApp sandbox / number |

Video needs no telco approval, no real doctors, no phone numbers, and no per-minute cost — which is exactly why we start there.

## 7. Phased delivery roadmap

| Phase | Build | You provide | Lead time |
| --- | --- | --- | --- |
| 1 — Video | Live video consultations (room per consult, Join buttons in member + provider portals, in-call controls) | A free Daily API key | ~1–2 weeks; testable in two tabs immediately |
| 2 — Voice | Click-to-call with number masking + call logs | Africa’s Talking account + a voice number + credit | ~2–4 weeks (incl. number provisioning) |
| 3 — WhatsApp | Member→doctor routing via a shared agent inbox | WhatsApp Business API approval (already in progress) | Paced by Meta approval (see channel-provisioning pack) |

Each phase is independently shippable and testable; we verify with demo accounts before any real doctor is onboarded.

## 8. Decisions to confirm

| Decision | Options | Recommended |
| --- | --- | --- |
| Video provider | Daily.co · LiveKit | Daily.co (fastest to build/test) |
| Voice provider | Africa’s Talking · Twilio | Africa’s Talking (Nigeria-native; already in use) |
| Start point | Video first · Voice first · All together | Video first |
| Call recording | Off · On with consent | Off by default |

## 9. Next steps

- Confirm the decisions above (we recommend Phase 1 — video on Daily.co).

- Create a free Daily account and add the API key to the platform.

- MobiCova builds the video consultation flow; we test it together in two browser tabs with demo accounts.

- Once happy, provision a voice number (Africa’s Talking) for Phase 2, and continue the WhatsApp Business approval for Phase 3.

MobiCova Health — connecting members to care, live, on any device.