Go-Live Checklist

Tick straight through. Maps to MANAGED-GO-LIVE-PLAN.md. Don’t start the cutover until every T-1 day box is ticked.

## T-1 day — prepare

- Production Supabase project live; migrations applied; PITR on; a backup restore validated

- DATABASE_URL uses the IPv4 pooler string (direct host is IPv6-only)

- Render prod services build green — API ≥2 instances, /health returns 200

- All live secrets set in Render (Stripe/Paystack live, WhatsApp prod, Resend verified domain, Anthropic, JWT_SECRET, CLIENT_URL/SERVER_URL, PLATFORM_ADMIN_EMAILS)

- OTP_DEV_MODE and DEMO_SEED_PASSWORD are NOT set

- Cloudflare DNS staged (TTL lowered), WAF on, TLS Full (strict) + HSTS, security headers

- Sentry + uptime monitor + paging configured and test-fired

- GitHub production environment has required reviewers; prod deploy-hook secrets + PROD_API_URL set

- Security review done (or firmly booked)

- MFA on Render, Supabase, Cloudflare, GitHub

- INCIDENT-RUNBOOK.md filled in and pinned; rollback path confirmed

## Launch — cutover

- Tag release vX.Y → approve in GitHub → deploy → smoke test green

- Final migration applied; real platform admin(s) seeded; NO demo data

- Live webhooks pointed at api.<domain>: WhatsApp (Meta) · Africa’s Talking (USSD/SMS) · Stripe/Paystack

- One test payment + refund succeeds; webhook received

- DNS cutover to production

- Smoke every channel: web login · WhatsApp enrol → membership ID · USSD enrol · OTP login · a claim

## First hours — watch

- Dashboards green: error rate flat, latency OK, DB healthy, autoscale behaving

- First real enrolments confirmed across channels

- No secret in logs; no 5xx spike

- Rollback stays one click away

## First week — settle

- PITR restore test to a clone/branch (prove RPO/RTO)

- Cost + error review

- Incident runbook finalised with real links + contacts

- DevOps-engineer handover pack ready (see MANAGED-GO-LIVE-PLAN.md)

Go / No-Go gate: proceed to cutover only if — backups verified · rollback ready · monitoring live · security review done · all live keys set · no demo data. Any unchecked → hold.