Environments Plan — Dev · UAT · Prod

A clean three-environment model so changes flow safely from an engineer’s laptop to live members: build in Dev, sign off in UAT, run in Production. This also answers two questions: how to stand up a low-cost Development environment, and how to convert today’s MVP into the UAT / pre-production environment.

Figures are planning-grade estimates in USD ranges.

## 1. Why three environments

|  | Development | UAT / pre-prod | Production |
| --- | --- | --- | --- |
| Purpose | build & integrate features | acceptance sign-off before release | serve real members |
| Audience | engineers only | internal team + named partner testers | the public / members |
| Data | synthetic, reset freely | synthetic, production-like | real PII (NDPR-governed) |
| Integrations | sandbox / mock | test / sandbox keys | live keys |
| High availability | none (can sleep) | none (single instance) | multi-AZ, HA, PITR |
| Deploy trigger | feature/* → preview | main → auto-deploy | release tag → manual approve |
| Region | anywhere (cheap) | EU/managed (as today) | AWS af-south-1 |
| Indicative cost | $0 – $50 / mo | $50 – $300 / mo | $1.5k – $3k / mo (see production plan) |

Golden rules: three isolated databases (never shared); only Production holds real PII; secrets are separate per environment; UAT mirrors prod config so “passes in UAT” predicts “works in prod”.

## 2. Development environment — design & cost

Goal: a fast, cheap place to build and test without touching UAT or prod. It does not need to be highly available or production-sized.

### Recommended shape (lowest cost, good DX)

- Local-first: run the stack on the laptop (npm run dev for client + server, a local or free-tier Postgres). Fastest inner loop, zero cloud cost.

- Shared previews: use Render PR preview deploys so each pull request gets a temporary URL for review — included on Render’s paid plans, torn down on merge.

- Dev database: a free Supabase project (separate from UAT/prod), seeded via the existing seed.ts. Reset any time.

- Integrations: everything in sandbox/mock — Stripe/Paystack test keys, the built-in USSD/WhatsApp simulators, Resend test domain, an Anthropic key with a low budget cap.

- No HA, no on-call. The service can sleep when idle.

### Options & cost

| Option | What | Monthly |
| --- | --- | --- |
| A. Local + PR previews + free Supabase | daily dev on laptop, share via previews | $0 – $15 |
| B. Always-on shared dev service | Render Starter (~$7) + free Supabase + test integrations | $15 – $35 |
| C. Comfortable always-on dev | small Render + Supabase paid dev add-ons | $35 – $50 |

Recommendation: start with Option A/B (~$0–$35/mo). One-time setup is ~1 day (env files, a develop branch + preview config, a dev Supabase project, seed/reset script).

## 3. Converting the MVP → UAT / pre-production

Good news: today’s MVP (Render + Supabase live demo) is already staging-grade. We promote it into the formal UAT environment rather than rebuild it.

### Conversion checklist

- Give it a UAT identity — a clear subdomain (e.g. uat.<yourdomain>), a persistent on-screen “UAT — test environment, not live” banner, and APP_ENV=uat. Add robots: noindex so it never shows up in search.

- Decouple from prod — when Production launches fresh on AWS af-south-1 with its own database, the existing Supabase becomes UAT’s database. UAT and prod never share a DB.

- Scrub & reseed (NDPR) — remove any real or identifiable records; reseed synthetic data via seed.ts. Keep the demo accounts (pius@…, admin@axamansard.demo, clinic@…, pharmacy@…). Ship a one-command reset-to-seed script for testers.

- Make integrations safe — so UAT can never charge money or message real people:

  - Payments → Stripe/Paystack test keys

  - WhatsApp → test number / sandbox (or the built-in simulator)

  - Email → Resend test domain or a catch-all test inbox

  - SMS / USSD → the app’s simulator endpoints or a sandbox shortcode

  - Anthropic → a separate key with a low cap

- Restrict access — internal team + named partner testers only; optional basic-auth or IP allow-list on the marketing surface.

- Wire the CI/CD gate — main auto-deploys to UAT; UAT runs the existing smoke-test.ps1 + e2e-live-test.ps1 suites; a release tag promotes to Production. UAT becomes the sign-off gate before anything reaches members.

- Keep config at parity with prod — same migrations, same env-var names — but it can stay small and cheap (single instance, daily backup, no HA).

### UAT cost

Essentially today’s MVP run-rate: ~$50–$300/mo (Render Standard + Supabase Pro + small add-ons + light monitoring). One-time conversion: ~1–3 days (banner, env flag, data scrub, sandbox keys, reset script, main→UAT auto-deploy). Low risk — mostly configuration.

## 4. Promotion flow

feature/*  ──▶  Development (preview URL, sandbox)
   │ merge
   ▼
  main     ──▶  UAT / pre-prod (auto-deploy, test keys, partner sign-off)
   │ tag vX.Y (manual approve)
   ▼
 release   ──▶  Production (AWS af-south-1, live keys, HA, real PII)

Each step is a gate: previews catch obvious breakage; UAT is where partners accept the release; only a tagged, approved build reaches Production.

## 5. Cost & effort summary

| Environment | Monthly run-rate | One-time setup |
| --- | --- | --- |
| Development | $0 – $50 | ~1 day |
| UAT (from MVP) | $50 – $300 | ~1 – 3 days |
| Production (Tier B) | $1.5k – $3k | $30k – $70k (see production plan) |

Recommended sequence: 1. Formalise the MVP as UAT now (banner, sandbox keys, reseed, restrict access, main→UAT auto-deploy) — cheap and fast, and immediately gives you a safe sign-off environment. 2. Stand up a lightweight Dev (local + PR previews + a free Supabase dev project). 3. Provision Production fresh on AWS af-south-1 during Phase 2 of the production plan, and promote releases UAT → Prod.

Environments diagram

Environments topology (Dev / UAT / Prod)